# Project Documentation - Bookify (Hotel Reservation System)

Document 1: Project Planning & Management

## 1. Project Proposal

Project Title: Bookify – Hotel Reservation System
Technology Stack: ASP.NET Core, C#, Entity Framework Core, SQL Server, HTML/CSS/JS, Bootstrap

Overview:
Bookify is a hotel reservation system designed to simplify room booking and management for hotels and guests. 
The system enables customers to search, book, and pay for rooms online, while hotel administrators can manage rooms, 
reservations, and user data through a secure dashboard.

Objectives:
- Automate the hotel booking process.
- Provide a user-friendly online interface for customers.
- Enable administrators to manage rooms, bookings, and payments efficiently.
- Maintain secure authentication and authorization for different user roles.
- Generate analytical reports on hotel occupancy and revenue.

Scope:
- In-scope: Room booking, user authentication, room management, booking history, payments, reports.
- Out-of-scope: Third-party API integrations, multi-hotel network management.

## 2. Project Plan

Project Duration: September 2025 – November 2025

| Phase | Deliverable | Start Date | End Date | Responsible |
| --- | --- | --- | --- | --- |
| Project Planning & Management | Project Proposal & Plan | 1 Sep | 10 Sep | Ahmed |
| Literature Review | Comparative study | 10 Sep | 20 Sep | Ahmed |
| Requirements Gathering | Stakeholder & requirements docs | 15 Sep | 21 Sep | Yousef |
| System Analysis & Design | UML diagrams, ERD, architecture | 21 Sep | 5 Oct | Mostafa |
| Implementation | ASP.NET Core development | 5 Oct | 15 Nov | Ahmed |
| Testing & Final Presentation | Reports, slides, final demo | 15 Nov | 20 Nov | Yousef |

## 3. Task Assignment & Roles

| Role | Member | Responsibilities |
| --- | --- | --- |
| Project Manager / Developer | Ahmed, Yousef | Oversees project plan, ensures deadlines are met, implements backend and frontend features |
| System Analyst | Ahmed Asran | Defines requirements, designs database and architecture |
| UI/UX Designer | Mostafa | Designs user interface and mockups |
| Tester / QA | Yousef | Tests application functionality, fixes bugs |
| Documentation Lead | Ahmed Asran | Prepares all required documentation and reports |

## 4. Risk Assessment & Mitigation Plan

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Delay in development due to technical issues | Medium | High | Maintain weekly milestones and backups |
| Database design errors | Medium | High | Validate ERD and schema before coding |
| Security vulnerabilities | Low | High | Implement input validation, use ASP.NET Identity |
| Deployment or hosting issues | Medium | Medium | Use local IIS or Azure for deployment testing |
| Scope creep (adding too many features) | Medium | High | Stick to initial requirements |

## 5. Key Performance Indicators (KPIs)

| KPI | Target |
| --- | --- |
| System Uptime | ≥ 95% |
| Average Page Load Time | ≤ 3 seconds |
| Booking Success Rate | ≥ 98% |
| User Satisfaction (from testing feedback) | ≥ 90% |
| Error/Crash Rate | ≤ 2% |